LifeLog SCRUM MTG 1-23-2020

Guzel- we have already connected mongolDB to React Native. The only thing left to do is to get NFC connected to the DB.

Jacob- Been finishing getting tools set up. Will meetup with Guzel and Nisser to get tools finished set up.

Dylan- Has been getting UI working. Been blocked on getting Android emulator. Through Expo.

Milo- blocked on getting an emulator working. Worked on getting everyone on the Github.

Nisser- working on getting DB on one

Eric- Blocked on accidental Github mistake-cloning repository and cloning it to his own. Got it fixed. Basic UI and React kept crashing.

Josh- Same page as me. Has emulator on phone working. Has been having problems.

